title
# NEMO DeCom 23June2015

body
# NEMO Developer's Committtee meeting - 23 june 2015
The meeting took place on Tuesday 23 June 2015 by videoconference (11 connections!)
## Minutes of the meeting:
### Introduction – Agenda and objectives of the meeting
### Brief reports and discussion on Working groups:
The report should include
* the main progress of 2015 (especially if they induce changes in the development strategy document)
* the coherency/discrepancies of these results and the 2015 work plan
* if relevant the inputs from these results for the 2016 work plan
### AGRIF (L. Debreu)
Presentation of general objectives of the working group.
Priorities:
Some work done or underway in a development branch:
- update to latest AGRIF version (with more stable source converter)
- lots of bugfixes
- compatibility with tim stepping now done in development branch
- vertical refinement started
- ensure AGRIF works with biogeochemistry, sea ice
- two way mesh refinement. + time stepping + vertical coordinate.
- CNRS branch. latest AGRIF version. stable source to source converter.

This development branch will be ready to be committed in the trunk after simplification comes in (see below agenda for 2nd semester 2015)
What is coming next:
- update nesting tool
- update for GLS
- Work with Met Office on vertical refinement, sigma coordinates (Tim Graham)
- update for vvl (not working now, prerequisite for sea-ice)
- develop documentation (how to set up a new configuration using AGRIF, for now reference configuration is only a demonstrator): in NEMO reference manual
- coupling at the barotropic level. need to wait for new time-stepping

### Configuration Manager (J. Paul)
### Data Assimilation (PA Bouttier)
### Wave coupling (E. Clementi)
### Simplification and robustness (S. Flavoni)
Discussion:
- Could scripts for graphic output be envisaged in python rather than ferret?
Yes: ferret has been used as a start. To be dicussed within working group
### HPC (S. Masson)
### 10:40 - 12:30 Brief report on actions of 2015 workplan and 2016 perspectives by the institutions of the Consortium:
The report should include
* The status of the specific and shared actions of the work plan for which an expert of their institution is PI (see https://forge.ipsl.jussieu.fr/nemo/wiki/2015WP). The goal is not to screen all the work plan, but only to identify delays or problems, if relevant
* The preliminary streams, as seen for now, for 2016 work plan
CMCC (D. Iovino)
CNRS+(C. Ethé)
INGV+(E. Clementi)
Mercator (C. Bricaud),
Met-Office (T. Graham)
NOC (A. Coward)
### Report on Gocean results (A. Porter for J. Holt)
Discussion:
- Is it possible to use a mix ("Gocoean way" for some routines, but not for all of them)?
Definitely possible with one process, but doubtful when using MPI
- What is the agenda now, and after the end of Gocean?
Answers from Andrew Porter: STFC is developing PSyclone (the code-generation tool) and has guaranteed funding only until March 2016. We were of course hoping that CHANCE would provide funding to take this forward but that didn't work out so other avenues are currently being investigated (e.g. via NERC here in the UK).
The GungHo project itself belongs to the Met Office - I think they have a "go/no-go" decision point sometime in 2016.
### “Coastal Ocean Modeling: international activities. Potential inputs to NEMO development strategy." (P. Oddo)
### Organisation of the workshop on the various approaches to multiscale ocean modelling end of 2015 and the associated NEMO Gateway meeting (Julien Le Sommer, and L. Debreu)
### Information on ongoing work to build standard interfaces between dynamics and biogeochemistry (O. Aumont)
### Open general discussion and answer the questions:
### Advices of Developer's Committee on work done of 1st semester 2015
The Committee records that the 3_6_STABLE release of NEMO will be ready in time: announcement to come on June 30th, and congratulates the System Team for the work done.
### Advices of Developer's Committee on work scheduled of 2nd semester 2015
The 3_6_STABLE release of NEMO will be created on June 30th as a branch which will not evolve except for bugfixes. Afterwards the following agenda will be followed:
- in July, after validation, commit in the trunk the simplifications which are ready (at least the instrusive parts of it), in order to have a clean staring point for all developments
- from this status of the trunk, create the new development branches (see workplan 2015), and update the existing ones (AGRIF, wetting and drying, etc...) in other to have all thos ready for the Merge Party of end 2015

### Specific comments and suggestions
#### AGRIF
The Committee acknoledge the work done and the effort to clarify prorities. It is suggested to enhance exchange of information between the working group, and the PIs of shared actions on AGRIF to ensure there is no duplication of work. [Claire suggestion: add the PIs as members of working group??]
-------------------
#### Robustness and test cases
The Committee approves the work done and support the idea of defining the first tests cases and start their implementation during second semester this year. Contribution of all members of the working group is now expected to define the list and the PIs. Discussion also lead to the idea that a test case should be associated to each major development from now on, meaning that this task should be added for the PIs of developments.
The project of moving domain definition (= OPA_SRC/DOM) out of NEMO, in a separate section. It should appear at least in 2016 workplan (has been decided more than one year ago). This can be envisaged in 2 ways:
- move the F90 routines out of NEMO
- rewrite them in python

In the second case, of course more manpower needed, so as the elaboration of the "NEMO coding rules in python", which will be needed anyway at some point.
-------------------
#### Configuration Manager
The Committee takes account of all the work done: building a Configuration Manager is a difficult task which stayed poorly active for years. It is a positive move to have some obvious ongoing work now. The working group is composed of 3 developers (Julien Paul, Stefania Cilibert and James Harle), and 3 testers (Dave Sorkey, Jean-MArc Molines and Paolo Oddo). For the coming semester, the Committee suggests:
for the skeleton of the complete configuration mananger, to start intensive testing of SIREN as it is now. (If the number of tester is not sufficient, the working group should request more experts within the community, and at least find someone to replace Paolo Oddo, see below). -> CONFIGMAN-1 action in 2015 workplan
For the bdy tools, considering the work done, and the evolution of languages, the python choice now appears to be the prefered choice for the future. The Committee suggests to start adding the "CMCC functionalities", now coded in fortran into the python platfom. -> CONFIGMAN-2 action in 2015 workplan
The merge work (CONFIGMAN-3 action in workplan) should be postponed.
-------------------
#### Wave coupling
A lots of work has already been done, and implemenetd for the large scale part. . The Committee suggest a meeting of the working group quite soon, especially to clarify the possible interactive coupling strategy with wave models.
Considering the spatial scales taken in account, and the choices on the coastal process which may need to be included, a link with the "coastal process group", see below, should be envisaged.
-------------------
#### HPC
Long term is for now a bit uncertain (ESIWACE accepted, CHANCE maybe to be submitted again, GungHo results to be followed°.
But HPC mid term actions of workplan 2015 will continue.
On shorter time-scale, some major results and developments have been done by BSC. Expected additionnal manpower within consortium had been announced at last Steering Committee, but has no positive issue for now.
-------------------
The Committee will have a careful look at the results of working groups and actions during next meeting in december.
#### Coastal modelling and inputs to NEMO development strategy
Coordination with EuroGOOS to be set up, by approaching leader of coastal ocean group (which is Paolo Oddo). This coordination should be set up in relation with the wave coupling working group of NEMO. More to be elaborated betwen C. Lévy, E. Clementi, P. Oddo and M. Bell
#### Biogeochemical models and their coupling interface
There are indeed some coordinated actions starting, which may leed to some strong implications for NEMO and for the physic-biogeochenistry interface. In the near future (next year?) a working group may be useful. Meanwhile a careful review and probable update of the corresponding chapter of NEMO Development Strategy document is decided (see below).
#### NEMO Gateway meeting on multiscale
As presented by Julien Le Sommer (see above), the scientific workshop announced for the end of 2015 on the various approaches to multiscale ocean modelling is a good opportunity for the NEMO consortium to gather experiences and feedbacks, especially on unstructured grids, although the Committee considers at this stage that there is no obvious reason to envisage a move to unstructured grids for NEMO.
The NEMO gateway meeting will be organised in Grenoble, the day after the scientfic workshop, as part of the usual meeting of the Developers’ Commitee at the end of the year.
Expected outcomes from the gateway meeting: clarify the chosen paths towards multiscale for NEMO (AGRIF, coupler, ...) and the paths to get there.
Meanwhile, it is important to keep a watchful eye on the unstructured grids results (GungHo, COSMO, MPAS...) during the next years.
### Preliminary suggestions on 2016 workplan, and especially review list of working groups and of shared actions
The 2016 workplan will follow the "shared actions" concept: as stated by Steering Committee, the work of experts of the System Team (= the "minimum one man-year" of each instituition) is to be found  within the list of shared actions, (here for 2015) meaning that other actions should come with additional manpower.
For 2016, the list of streams for shared action will remain unchanged:
- AGRIF
- HPC
- Configuration Manager
- System Simplification
- Wave coupling
- NEMO robustness
- GMD Special Issue

List of working groups: for 2015, no change. Possibly a discussion to be started later within an new working group on biogeochemical models, there standardised interface with dynamics, and the consequences for NEMO.
Members of working group: at least one new name to be found as "tester" in Configuration Manager to replace Paolo Oddo (suggestions welcome!)
### Discussion and decision on the oportunity of an update of the NEMO Development Strategy document
The first version, released in June 2014, is available here. Considering the outputs of this meeting, it seems appropriate to update it.
Draft of updates should be ready by 1 november 2015 (to be reviewed by Developer's Committee, and endorsed by Steering Committee), for publication beginning of 2016.
List of proposed updated (and PIs...):
- Chapter 1 - Elements of long-term strategy as defined in 2013 (PI: J. Le Sommer)
- Chapter 3 - Future evolutions of NEMO ocean kernel (PI: J. Le Sommer)
- Chapter 5 – Toward locally higher effective resolution: AGRIF (PI: Y. Drillet and L. Debreu)
- Chapter 8 - The biogeochemical component of NEMO: TOP and its interface (PI: O. Aumont, with experts of the consortium using BFM, MEDUSA, ECO3M)

#### Format and dates of next meetings (end 2015)
The next meeting of NEMO Developers Committee will take place at the end of 2015 in Grenoble, the day after end of workshop on multiscale (date to be confirmed).
Meeting will include a half day of dicsussions on multiscale for NEMO (= Gateway meeting as described in NEMO Development Strategy document), and a half day on results of 2015 and discussion on 2016 proposed workplan.
[ Claire's comment: I think we should clarify the importance of attending Developers Committee meeting. Indeed, although attendance is larger this time than the previous one, a number of external and consortium experts did not attend:
- External experts: A. Vidard (data siimilation), T. Fichefet (sea-ice), J. Holt (shelf modelling)
- Consortium experts: Y. Drillet (Mercator), J. Hirschi (NOC), A. Guarneri (INGV)
Indeed, as shown in introduction, the advice of these experts appear to be of great importance to ensure a relevant overview for short and mid-term perspectives.]
## Participants:
Name	Institution	Role:External expert, Consortium expert, Invitee, working group leader, System Team
Claire Lévy	CNRS	System Team - NEMO Project Manager
Tim Graham	Met Office	System Team Met Officer NEMO officer
Mike Bell	Met Office	Consortium Expert Met Office
Helene Hewitt	Met Office	Consortium Expert Met Office
Jérôme Chanut	Mercator Océan	System Team
David Marshall	Oxford Univ.	External expert
Dorotea Iovino	CMCC	System Team - CMCC NEMO officer
Frederic Dupont	Environment Canada	External expert
Paolo Oddo	CMRE	Special invitee
Simona Flavoni	CNRS	Leader of Robustness and test cases working group
Emanuela Clementi	INGV	INGV NEMO officer - Leader of wave coupling working group
Clement Bricaud	Mercator-Ocean	System Team - Mercator NEMO officer
Jérôme Chanut	Mercator-Ocean	System Team
Clement Rousset	CNRS	System Team
Rachid Benshila	CNRS	Consortium expert CNRS
Pierre-Antoine Bouttier	CNRS	Leader of data assimilation working group
Laurent Brodeau	EC-Earth	External expert
Christian Ethé	CNRS	System Team - CNRS NEMO officer
Stefania A. Ciliberti	CMCC	System Team
Silvia Mocavero	CMCC	System Team
Andrew Coward	NOC	System Team - NOC NEMO officer
Sébastien Masson	CNRS	Leader of HPC working group
Laurent debreu	INRIA	Leader of AGRIF working group
Andy Porter	SFTC	Gocean results
Laurent Brodeau	EC-EARTH	External expert
V. Balaji (*)	GFDL	Special Invitee
Julien Paul	Mercator	Leader of Configuration Manager working group
Julien Le Sommer	CNRS	Consortium expert CNRS

(*) Dr. Balaji is in IPSL for an extended visit, from June 2015 through the end of September. His host is Marie-Alice Foujols. During this visit he will be here to observe the process of scientific model development, model software development, and relations with computational centres, to do a comparative study with the same processes at GFDL, his home institution.